## Slide 1: HHS // IHS
HEALTH INFORMATIONTECHNOLOGY
MODERNIZATION
PROJECT

## Slide 2: Goals, Objectives, & Focus Areas
Legacy Assessment
AOA & Strategy
Directly assess and equally evaluate various approaches to modernization of the HIT solutions for IHS; a roadmap will be developed for a set of down selected alternatives with LOE to adopt each alternative
Stakeholder Engagement
Responsible for internal and external communications of the project purpose, goals, and progress to key stakeholders. Engage with IHS Tribes and impacted organizations for this innovation initiative
Assess and evaluate current state of RPMS HIT in use at I/T/U sites; review MUMPS-code and cache. Summarize potential opportunities, implications, and requirements for modernization of RPMS.
TAC
Produce recommendations for
IHS EHR modernization to IHS leadership and relevant stakeholders selected by IHS and HHS leadership. And provide recommendations for future RPMS-EHR activities.
I/T/U Site Visits
Qualitative Analysis:
Personnel and Processes at 20-30 sites; End-user experience and impact of HIT systems on clinical care and performance.
Data Call
Quantitative Analysis:
Questionnaire sent to hundreds of sites; results summarized and shared with project stakeholders.
HIMSS
HIMSS Analytics Team is to facilitate
HIMSS Analytics Electronic Medical Record Adoption Model (EMRAM) and Outpatient EMRAM (O-EMRAM) assessments for specific IHS, Tribal, and Urban Indian health program sites.
Community of Practice
Establish and provide a forum for personal and professional development around the effective use of EHRs in clinical- and community-based settings.
The Department of Health and Human Services (HHS) Immediate Office of the Secretary (IOS) Office of the Chief Technology Officer (CTO) is committed to deploying new methods in discovering operational solutions to provide alternatives for achieving modernization of Health Information Technologies (HIT). HHS Office of CTO is working in a collaborative environment with IHS and the Office of the National Coordinator (ONC) to achieve this goal.
What does Health IT Modernization look like for Health for IHS?
By utilizing internal and external expertise informed by tribal leadership, we will identify and evaluate HIT solution options and provide guidance to IHS, HHS, and tribal leaders on next steps in the modernization process.
HHS // IHS HIT Modernization Project

## Slide 3: Project Timeline & Major Milestones
HHS // IHS HIT Modernization Project

## Slide 4: Stakeholder Engagement
Capturing and incorporating the voice of all stakeholders is vital to the success of the HHS // IHS HIT Modernization Project. The I/T/U community will have the opportunity to engage in the following ways:
4
HHS // IHS HIT Modernization Project
Actively engage
in Community of Practice
Representation on Technical Advisory Commission
Complete Data Call Questionnaire
Participate in Site Visits
Participate in Subject-specific Focus Sessions
Participate in HIMSS Activities

## Slide 5: Project Highlights & Site Findings
5
methodology being utilized
Site Visit Findings
“It’s important to focus on the interoperability and the interface because that is where the rubber meets the road. Because RPMS does not always talk to the others.”
“I feel like it works if you know how to use it. It’s not an intuitive program. The training isn’t helpful—it’s either so basic I don’t need it or it’s not helpful. It’s not intuitive.”
“I have a dream that maybe one day we won’t have all these million of databases and EHRs, everything will be in the same place.”
Information appears to be lost, and users cannot track it enough to understand what happened and prevent it from happening in the future.
HHS // IHS HIT Modernization Project
Project Highlights
36 Sites Targeted for Visits across all 12 IHS areas
Legacy Assessment team fully engaged, actively understanding RPMS architecture, including a platform walk-through
Technical Advisory Commission (TAC) secured several key participants from academia, government, and healthcare industry (CMO, CIO, VP)
Community of Practice (CoP) well received by stakeholder organizations to share best practices, HIT information, and uses of technology
6 Site Visits to date with Human Center Design

## Slide 6: Upcoming Site Visits
6
HHS // IHS HIT Mo
dernization Project

## Slide 7: Summary & Expectations of Results
HHS // IHS HIT Modernization Project
Recommendation will be going directly to HHS Office of CTO and shared with IHS Executive Management and Stakeholder groups
Teams are actively working with Tribes and want to engage as many of these stakeholder groups possible for initiative-centric feedback
NIHB, DSTAC, TSGAC, UIHB, and others have played a very helpful role in identifying and connecting the right tribal partners, which we value and hope for continued support
Team is focused on Qualitive and Quantitative analysis with a priority of aligning the communities’ needs with Innovative solutions

## Slide 8: Contact Information
Mitchell Thornbrugh
Acting Chief Information Officer Acting Director, Office of Information Technology Department of Health and Human Services - Indian Health Services (IHS)
e: mitchell.thornbrugh@ihs.gov m: 240.620.3117
Maia Z. Laing
Office of the Chief Technology Officer | Immediate Office of the Secretary
U.S. Department of Health and Human Services
e: maia.laing@hhs.gov | w: 202.774.2304 | m: 202.684.5424
Travis Mells
HHS IHS HIT MOD Project | Program Delivery Manager Emerging Sun, LLC
e: travis.mells@emergingsun.com | m: 301.541.7730
Carolyn Crowder
HHS IHS HIT MOD Project | RN, Business Analyst Regenstrief Institute (Contractor)
e: crowder@j2sg.org| m: 907.952.4184
Project Group Email: HITModernization@emergingsun.com
HHS // IHS HIT Modernization Project